Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS53168 |
| Project Name | Trans Lingua: AI-Powered Multi-Language Translator |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Access | USN-1 | As a user, I can register for Trans Lingua by entering my email and a secure password.. | 2 | High | Jammanamgadda Nagaveni |
| Sprint-1 | User Access | USN-2 | As a user, I will receive a verification email to activate my translation profile. | 1 | High | Gorla Jemimah |
| Sprint-2 | Translation Engine | USN-3 | As a user, I can register/log in via Facebook for faster access while traveling. | 2 | Low | Shaik Kowsar |
| Sprint-1 | Voice & Offline | USN-4 | As a user, I can register/log in via Gmail to sync my translation history across devices. | 2 | Medium | Kakani Surya Chaitanya |
| Sprint-1 | Voice & Offline | USN-5 | As a user, I can log into the application securely using my email and password | 1 | High | Syed Karimulla |
|  | Dashboard |  |  |  |  |  |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2025 | 29 Oct 2025 | 20 | 29 Oct 2025 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2025 | 05 Nov 2025 | 18 | 05 Nov 2025 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2025 | 12 Nov 2025 | 15 | 12 Nov 2025 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2025 | 19 Nov 2025 | 20 | 19 Nov 2025 |

3. Velocity Calculation

- Sprint-1: 20 points

- Sprint-2: 18 points

- Sprint-3: 15 points

- Sprint-4: 20 points

Total Story Points Completed: $20 + 18 + 15 + 20 = 73$

Total Sprints: 4

✅ Average Velocity (per sprint): $73 / 4 = 18.25$ story points/sprint

Average Velocity per Day (Story Points / Day):

Since each sprint is 6 days:

$18.25 / 6 \approx 3.04$ story points/day

Project Summary Paragraph

For the Trans Lingua project, we adopted an Agile Scrum methodology to ensure rapid development of the translation engine. Our team successfully managed a workload of 20 story points per sprint, maintaining a consistent average velocity of 18.25 points. While Sprint-3 saw a slight dip in completion (15 points) due to the complexity of integrating offline language packs, the team recovered in Sprint-4 to finalize the high-priority voice-to-text features. This data-driven tracking ensures that Trans Lingua remains on schedule for a robust, high-accuracy release.