Agile Sprint Plan Summary – Trans Lingua

Project Title: AI-Powered Multi-Language Translator with Gemini-1.5-Flash

Team Size: 4 Members

Methodology: Agile Scrum

Sprint Duration: 5 Days per Sprint

👥 Team Members & Roles

- Team Lead / AI Engineer – Oversees development, fine-tunes the Gemini model, and ensures translation accuracy.

- Data Engineer – Manages multilingual corpus collection, text normalization, and tokenization.

- Backend Developer – API development, model integration, and offline logic implementation.

- Frontend Developer – Designs minimalist UI/UX, manages voice-to-text inputs, and handles real-time output display.

🗓️ Sprint Breakdown

✅ Sprint 1 (5 Days) – Data Pipeline & Corpus Preparation

Epic: Data Preparation & Linguistic Foundations

| Task (Story) | Story Points |
| --- | --- |
| Collection of Multilingual Corpus & Regional Idioms | 2 |
| Environment Setup for Gemini-1.5-Flash API | 1 |
| Data Cleaning & Text Normalization | 3 |
| Tokenization & Linguistic Pattern Mapping | 2 |
| Sprint 1 Total Story Points | 8 |

Project Summary

This sprint focuses on building the foundational Data Pipeline required for high-fidelity translation. By preparing a clean, diverse dataset, the team ensures the Trans Lingua engine can achieve its targeted 91.7% accuracy. The goal of this phase is to establish the linguistic resources necessary for the AI Engineer to begin model fine-tuning in the subsequent sprint.